# Release Plan

Product Name: OneApp

Team Name: One Appers

Release Name: OneApp

Release Date: 10/11/17

Revision Number: 1

Revision Date: 10/11/17

## High Level Goals

1. Allow users to connect their social media based off OAuth tokens (e.g. Twitter, Facebook)
2. Allow users to view their social media feeds (e.g. tweets, timeline, notifications)
3. Build settings UI to filter based off time, users, keywords, etc
4. Learn more about API integration and authentication

## User Stories for Release

* Sprint 1
  + As a User I want to be able to register for an account
  + As a user I want to be able to link my twitter account
  + As a user I want to be able to read my twitter feed
* Sprint 2
  + As a user I want to be able to link my Facebook account only once
  + As a user I want to be able to read my Facebook timeline
  + As a user I want to be able to filter my feed
* Sprint 3
  + As a developer I want my web application to have a consistent theme
  + As a user I want to be able to navigate the application easily without prior use
  + As a user I want to be able to post tweets

## Product backlog

* Twitter integration: Create twitter login, Create twitter authentication, Grab twitter access tokens, Create form handler to process user registration,
* Facebook inegration: Create facebook login, Create facebook authentication, Grab facebook access tokens, Filtering logic
* UI Upgrade: Create settings page, integrate filter logic