# Release Plan

Product Name: OneApp

Team Name: One Appers

Release Name: OneApp

Release Date: 10/11/17

Revision Number: 1

Revision Date: 10/11/17

## High Level Goals

1. Allow users to connect their social media based off OAuth tokens (e.g. Twitter, Facebook)
2. Allow users to view their social media feeds (e.g. tweets, timeline, notifications)
3. Build settings UI to filter based off time, users, keywords, etc
4. Learn more about API integration and authentication

## User Stories for Release

* Sprint 1
  + User​ ​Story​ ​1:​ ​As a user I want to be able to register an account so that I don’t have to continuously reauthorize my social media accounts. (5 points)
  + User​ ​Story​ ​2:​ As a user I want to be able to log in to my account so that I can re-access my saved social media accounts. (3 points)
  + User​ ​Story​ ​3:​ ​As a developer I want to be able to use the MEAN stack comfortably so I can develop our app successfully (13 points)
* Sprint 2
  + User​ ​Story​ ​1:​ As a user, I want to be able to login with Twitter so that the application has my Twitter permissions (13 points)
  + User​ ​Story​ ​2:​ As a user, I want to be able to display timelines of other Twitter users (8 points)
* Sprint 3
  + User​ ​Story​ ​1:​ As a user, I want to be able to see my Twitter home timeline (5 points)
  + User​ ​Story​ ​2​ ​:​ As a user, I want to be able to see my twitter followers and the people following me (5 points)
* Sprint 4
  + User​ ​Story​ ​1​: As a User I would like to link my Facebook account ( 8 points)
  + User​ ​Story​ ​2:​ As a user I want to be able to read my Facebook timeline (5 points)

## Product backlog

* Twitter integration: Create twitter login, Create twitter authentication, Grab twitter access tokens, Create form handler to process user registration,
* Facebook inegration: Create facebook login, Create facebook authentication, Grab facebook access tokens, Filtering logic
* UI Upgrade: Create settings page, integrate filter logic